**WEEKLY REPORT**

**Sprint 04**

**Group ID: 16**

**Project name: STech E-commerce Web App**

Team member

21120360: Tran Y Van - Team Leader

20120588: Le Quang Tho - BA

21120326: Doan Manh Tan - Dev

21120112: Bui Kim Phuc - Tester

21120311: Ho Phuc - Dev

1. **10/12/2023 - 21/12/2023**
2. Details

* Date/Time: 10/12/2023, 19:30 - 20:30
* Destination: Google Meet

1. Attendants

| **No.** | **Name** | **Student Code** | **Note** |
| --- | --- | --- | --- |
| 1 | Tran Y Van | 21120360 |  |
| 2 | Le Quang Tho | 20120588 |  |
| 3 | Doan Manh Tan | 21120326 |  |
| 4 | Bui Kim Phuc | 21120112 |  |
| 5 | Ho Phuc | 21120311 |  |

1. Overview

| **No.** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| --- | --- | --- | --- | --- |
| 1 | Continue to implement frontend with completed APIs. | 09/12/2023 | Le Quang Tho, Ho Phuc | 100% |
| 2 | Write unit tests based on discussion. | 09/12/2023 | Bui Kim Phuc. | 80% |
| 3 | Implement additional APIs: Ratings, comments, payment processing | 09/12/2023 | Doan Manh Tan | 100% |
| 4 | Prepare for PA3’s submission | 07/12/2023 | Tran Y Van | 100% |

1. Meeting Targets

Addressing current sprint 04 following these questions:

* What has the team not already done?
* Problems/ Issues
* What does the team need to do?

Finding out mistakes from lecturer’s feedback. Going back to revise the Software Architecture Document.

1. Meeting Achievement

* Determine the solutions to correct the lecturer's feedback.
* Come up with new ideas for the application.
* Team dev showed up for the demo.

1. Planning

*Tasks*

| **No.** | **Description** | **Responsibility** | **Due Date** |
| --- | --- | --- | --- |
| 1 | Implement and integrate transaction functionality with the frontend | Doan Manh Tan, Ho Phuc | 19/12/2023 |
| 2 | Test completed parts | Le Quang Tho, Ho Phuc | 17/12/2023 |
| 3 | Revise SAD | Bui Kim Phuc | 14/12/2023 |
| 4 | Fix the UI prototype | Tran Y Van, Le Quang Tho, Bui Kim Phuc | 17/12/2023 |
| 5 | Write weekly report | Tran Y Van | 21/12/2023 |

*Next meeting*: 24/12/2023, Google Meet.

*Note*: Update progress regularly in order for the other members to check the result soon.

1. **23/12/2023 - 30/12/2023**
2. Details

* Date/Time: 20/12/2023, 20:30 - 21:00
* Destination: Google Meet

1. Attendants

| **No.** | **Name** | **Student Code** | **Note** |
| --- | --- | --- | --- |
| 1 | Tran Y Van | 21120360 |  |
| 2 | Le Quang Tho | 20120588 |  |
| 3 | Doan Manh Tan | 21120326 |  |
| 4 | Bui Kim Phuc | 21120112 |  |
| 5 | Ho Phuc | 21120311 |  |

1. Overview

| **No.** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| --- | --- | --- | --- | --- |
| 1 | Implement and integrate transaction functionality with the frontend | 19/12/2023 | Doan Manh Tan, Ho Phuc | 65% |
| 2 | Test completed parts | 17/12/2023 | Le Quang Tho, Ho Phuc | 100% |
| 3 | Revise SAD | 14/12/2023 | Bui Kim Phuc | 100% |
| 4 | Fix the UI prototype | 17/12/2023 | Tran Y Van, Le Quang Tho, Bui Kim Phuc | 90% |
| 5 | Write weekly report | 21/12/2023 | Tran Y Van | 100% |

1. Meeting Targets

Addressing current sprint 04 following these questions:

* What has the team not already done?
* Problems/ Issues
* What does the team need to do?

1. Meeting Achievement

* Find the solutions for current problems
* Finally check the PA4’s submission.
* Determine next tasks.

1. Planning

| **No.** | **Description** | **Responsibility** | **Due Date** |
| --- | --- | --- | --- |
| 1 | Rewrite APIs that serve Frontend exactly | Doan Manh Tan | 27/12/2023 |
| 2 | Continue to integrate frontend and backend parts | Ho Phuc, Doan Manh Tan | 30/12/2023 |
| 3 | Test new components | Bui Kim Phuc | 28/12/2023 |
| 4 | Finish UI prototype for submission | Tran Y Van, Le Quang Tho | 27/12/2023 |
| 4 | Prepare for PA4’s submission | Tran Y Van | 27/12/2023 |

*Next meeting*: 02/01/2024, Google Meet.

*Note*: Update progress regularly in order for the other members to check the result soon.